Wk11\_M2

|  |  |  |  |
| --- | --- | --- | --- |
| Minutes | October 10, 2017 | 1pm | Discord |

|  |  |
| --- | --- |
| Meeting called by | Team |
| Type of meeting | Online through use of discord |
| Facilitator | Rick Mccasker |
| Attendees | Rick, Chais, Owen, Andrew |

## Agenda topics

|  |  |  |
| --- | --- | --- |
| 1.5hrs | Follow up and redelegate tasks | [Presenter] |

|  |  |  |  |
| --- | --- | --- | --- |
| Discussion |  | | |
| Check if group members have reached deadlines and redelegate tasks as needed | | | |
|  | | | |
| Conclusions | Google maps integration almost completed, took far more time than initially anticipated | | |
| Owen and Chais failed to meet deadlines. | | | |
| Andrew and Rick failed to meet testing deadlines | | | |
| Action items | | Person responsible | Deadline |
| Initial designs | | Owen | 12/10 |
| Edit page | | Rick | 16/10 |
| Final design | | Owen | 16/10 |
| Sort results, List all results, Advanced search | | Chais | 16/10 |
| Client side tests and export to kantu both client side and black box | | Andrew | 16/10 |
| Black box tests | | Rick | 16/10 |
| Finish google maps and expand admin controls with it | | Rick | 16/10 |