Wk12\_M2

|  |  |  |  |
| --- | --- | --- | --- |
| Minutes | October 17, 2017 | 1pm | Discord |

|  |  |
| --- | --- |
| Meeting called by | Team |
| Type of meeting | Online through use of discord |
| Facilitator | Rick Mccasker |
| Attendees | Rick, Chais, Owen, Andrew |

## Agenda topics

|  |  |  |
| --- | --- | --- |
| 1.5hrs | Assess release plan and redelegate | [Presenter] |

|  |  |  |  |
| --- | --- | --- | --- |
| Discussion |  | | |
| Begin looking at finalizing most stories and looking towards testing a bit more | | | |
|  | | | |
| Conclusions | Tests are coming along well | | |
| Chais failed to deliver stories. | | | |
| Owen failed to deliver initial designs and final designs. Decided to fast track to final by using a rough simulation with client. | | | |
| Action items | | Person responsible | Deadline |
| Continue testing | | Rick, Andrew | 23/10 |
| Upload city map | | Rick | 23/10 |
| Delete page | | Rick | 23/10 |
| Add service type | | Rick | 23/10 |
| Upload images | | Rick | 23/10 |
| Sort results, advanced search, list all available results | | Chais | 23/10 |
| Begin working on css | | Owen | 23/10 |
| Touchup sprint and release plan | | Andrew | 23/10 |