Wk12\_M2

|  |  |  |  |
| --- | --- | --- | --- |
| Minutes | October 19, 2017 | 1pm | Discord |

|  |  |
| --- | --- |
| Meeting called by | Team |
| Type of meeting | Online through use of discord |
| Facilitator | Rick Mccasker |
| Attendees | Rick, Chais, Owen, Andrew |

## Agenda topics

|  |  |  |
| --- | --- | --- |
| 1.5hrs | Look at progress and redelegate tasks | [Presenter] |

|  |  |  |  |
| --- | --- | --- | --- |
| Discussion |  | | |
| Begin final delegation of tasks | | | |
|  | | | |
| Conclusions |  | | |
| Owen delivered some css, though due to not being able to run the server disparity existed and some changes failed to be implemented. Code was simply minor changes to color scheme and minor formatting so was recoverable. | | | |
|  | | | |
| Action items | | Person responsible | Deadline |
| Continue testing | | Rick, Andrew | 23/10 |
| Upload city map | | Rick | 23/10 |
| Add service type | | Rick | 23/10 |
| Host website | | Rick | 23/10 |
| Sort results, advanced search, list all available results | | Chais | 23/10 |
| Begin working on css | | Owen | 23/10 |
| Touchup sprint and release plan | | Andrew | 23/10 |