Wk13\_M1

|  |  |  |  |
| --- | --- | --- | --- |
| Minutes | October 22, 2017 | 1pm | Discord |

|  |  |
| --- | --- |
| Meeting called by | Team |
| Type of meeting | Online through use of discord |
| Facilitator | Rick Mccasker |
| Attendees | Rick, Chais, Owen, Andrew |

## Agenda topics

|  |  |  |
| --- | --- | --- |
| 1.5hrs | Finalization | [Presenter] |

|  |  |  |  |
| --- | --- | --- | --- |
| Discussion |  | | |
| Finalize everything for submission | | | |
|  | | | |
| Conclusions |  | | |
| Severly behind on other works | | | |
| Chais’s tasks were revoked due to inconsistency to reach deadlines. This will have a medium impact on the final release as stories were incomplete. Css stylings are not at a good point, likely this will have to be skipped. Some tests have to be reassessed due to difference in hosting (This is why the add service type didn’t appear till hosting) | | | |
| Action items | | Person responsible | Deadline |
| ER diagram | | Rick | 23/10 |
| Fix upload city map due to hosting bug | | Rick | 23/10 |
| Attempt to fix add service type due to hosting bug | | Rick | 23/10 |
| Touchup sprint release plan | | Andrew | 23/10 |
| Squash bugs and prep for a final release | | Rick | 23/10 |
| Finish testing and recording | | Andrew | 23/10 |
| Finish css | | Owen | 23/10 |