Wk8\_M1

|  |  |  |  |
| --- | --- | --- | --- |
| Minutes | September 12, 2017 | 10am | GP q-218 |

|  |  |
| --- | --- |
| Meeting called by | TEAM |
| Type of meeting | In Person |
| Facilitator | Andrew Adams |
| Attendees | Chais, Owen, Andrew |

## Agenda topics

|  |  |  |
| --- | --- | --- |
| 50mins | Designing Classes and applying OOP concepts | [Presenter] |

|  |  |  |  |
| --- | --- | --- | --- |
| Discussion | Brainstorm the classes required for smart city project Sprint 1 and draw the class diagram. | | |
| Discuss how you can apply following object oriented programming (OOP) concepts in the smart city project and start applying in the implementation. | | | |
|  | | | |
| Conclusions | Began work on the class diagram | | |
|  | | | |
|  | | | |
| Action items | | Person responsible | Deadline |
| Class diagram | | Chias | 19th – 9 |
|  | |  |  |

|  |  |  |
| --- | --- | --- |
| 20mins | clien metting with developers for feedback | [Presenter] |

|  |  |  |  |
| --- | --- | --- | --- |
| Discussion | Client meets with development team to give informal feedback on any completed user stories | | |
| Development team will describe and demonstrate their user interfaces, design techniques (HTML, CSS etc.), client side validation techniques (JavaScript, Ajax, etc.), application of OOP concepts and any other implementation specific decisions such as use of MVC. | | | |
|  | | | |
| Conclusions | Came to the conclusion that the development was lacking a bit behind schedule according to burndown, assigned left over stories in order for them to be complete by the deadline | | |
|  | | | |
|  | | | |
| Action items | | Person responsible | Deadline |
| User/Admin login, User Registration, User Search | | Chais, Owen, Rick | 19th - 9 |
| User/Admin Logout, Admin Registration, Add information page | | Chais, Owen, Rick | 19th - 9 |

|  |  |
| --- | --- |
| Special notes | Rick wasn’t able to attend, however was active and helpful in the group chat |