Wk8\_M2

|  |  |  |  |
| --- | --- | --- | --- |
| Minutes | September 13, 2017 | 4pm | Discord |

|  |  |
| --- | --- |
| Meeting called by | Team |
| Type of meeting | Online through use of Discord |
| Facilitator | Rick Mccasker |
| Attendees | Rick, Chais, Owen, Andrew |

## Agenda topics

|  |  |  |
| --- | --- | --- |
| 1.5HRS | Development and feedback meeting | [Presenter] |

|  |  |  |  |
| --- | --- | --- | --- |
| Discussion | Discussed our progress towards the development of user stories, helped Chais with the development of the class diagram | | |
|  | | | |
|  | | | |
| Conclusions | Realized contact information wasn’t complete, fixed some errors with User Registration, allocated extra user stories in order to meet sprint 1 deadline. | | |
|  | | | |
|  | | | |
| Action items | | Person responsible | Deadline |
| User/Admin login, User Registration, User Search | | Rick, Chais, Owen | 19th - 9 |
| User/Admin Logout, Admin Registration, Add information page | | Rick, Chais, Owen | 19th - 9 |
| Contact information | | Rick, Chais, Owen | 19th - 9 |
| Class diagram | | Chais, Andrew | 19th - 9 |